July 20, 2017 6:00 p.m.

Pavilion Donation meeting at Lafayette Elementary school

Present: Kris, Launa, Adam, Frank, Matt, Kim, Andrea

1. Although all donations have not come in yet, as of today we have confirmed a total of $9,000 in donations. We are still $6,000 short of our goal for the base project.
2. A local business person arrived and gave a check for $6,000 so the project can be started. Thank you for your generosity!
3. Kim applied for the Shoreline / Wetland permit through the State last week. Waiting to hear back from the state. Once the Shoreline permit is approved, Kim will apply for a building permit from the town of Franconia. After the building permit is approved, construction can begin.
4. We will continue to solicit donations so we can add a cupola and stone work around the posts.
5. Next regularly scheduled meeting: **September 7, 2017** at 6:00 p.m.
6. Meeting adjourned: 6:40 p.m.

Submitted for Review: July 21, 2017

Matt Koehler.